University IT

GitHub Copilot

[2024-CopilotPilot-03]

Pilot

Document Control

| Version | Author | Date Amended | Provided To | RACI |
| --- | --- | --- | --- | --- |

*RACI: Responsible, Accountable, Consulted, Informed

Related Documents

| Title | Location | Date Completed |
| --- | --- | --- |

Revision History and Document Distribution:

| Version | Author(s) | Description of Changes | Status | Circulated to | Date Released |
| --- | --- | --- | --- | --- | --- |
| 0.01 | Alan Mullett | Document Created | Initial Draft |  | 3/07/2024 |
| 0.02 | Alan Mullett / Anthony Wishart | Minor Revisions | Revised Draft | Phil Norris | 3/07/2024 |
| 0.02 | Alan Mullett / Anthony Wishart | Unchanged - Circulation only | Unchanged | Jim Catelli Andrew Shugg Steven Lim | 8/7/2024 |
| 0.03 | Alan Mullett | Minor Revisions | Revised Draft | Andrew Shugg | 8/07/2024 |

Table of Contents

Project Overview	4

Security Context	4

IG Context	4

Why GitHub Copilot?	5

Objective	5

Project Scope	6

In Scope	6

Out of Scope	6

Use Cases	6

Success Criteria	6

Pilot Approach	6

Tasks	6

Software	7

a)	Configuration	7

# Project Overview

In an effort to reduce workload impacts and improve focus on critical development, Enterprise Apps will pilot GitHub Copilot. GitHub Copilot employs Generative Artificial Intelligence (AI) within the developer’s Integrated Development Environment (IDE) to assist in writing and improving code. Real-world analysis shows marked improvement in the speed of development, and real-time feedback on coding practise and security.

The AI acts within the individual Software Engineer’s development interface. Within the IDE,a developer will prompt Copilot for a suggestion. Copilot collects context from the developer’s environment, including the file being edited, related files in the project, repository URLs, paths, highlighted code and previous interactions. Developers can control context by adjusting content exclusion settings.

The context assists the underlying language model to provide accurate and meaningful code suggestions and responses. Aprompt securely passes to a proxy service hosted in a GitHub-owned Microsoft Azure tenant, and a Large Language Model (LLM) at the core processes the prompt and generates code suggestions or responses. 

Some of the benefits of CoPilot which can help address workload impacts and improve quality:

- Code Completion, suggesting code as it is typed, completing the current line or providing whole new code block suggestions.

- Natural language chat to provide for help, explanations, or solutions to problems.

- Supports EA Baseline languages including C#, JavaScript, TypeScript.

- Assists with Infrastructure as Code development.

- Provides query generation for databases, built through natural language prompts.

- Aids secure development, applying an AI-based vulnerability prevention system to block insecure coding patterns in real-time, and targets common vulnerable coding patterns, such as path injections, SQL injections and hardcoded credentials.

## Security Context

- UWA retains sovereignty of our codebase.

- Our code is not shared or reused by the AI.

- Our codebase is not accessible to the AI.

The AI suggestions are sessional/ ephemeral . File content snippets, suggestions, and any modifications to suggestions will be transacted with the LLM. The data is not stored, and is only used in the generation of a response. GitHub Copilot does not use any data collected in telemetry as suggestions for other users of GitHub Copilot.

In terms of personal information, Github captures engagement data (usage and metrics), which may contain pseudonymous, but not direct identifiers. This information is stored for 24 months.

Refer to GitHub DPA at https://github.com/customer-terms/github-data-protection-agreement and the information contained in the GitHub Copilot Trust Centre – GitHub Resources

## IG Context

Guidance was sought through an IG Service Request, which included the GitHub DPA and our intended use.

“Following our discussion and the review of the protections indicated by GitHub that apply to CoPilot for GitHub, and also the context that this is for coding, I am have no issues in going forward for IT to pilot it. The only comments would be that if this moves beyond a pilot to be embedded as a standard tool then we probably want to do an IG Toolkit for records purposes”.

## Why GitHub Copilot?

This pilot is to prove the value of AI assisted development and not to assess Copilot itself, although there may be a decision to continue as an ongoing service.

GITHUB COPILOT integrates directly with the VSPro IDE via a plugin to provide proactive improvement of code without significant setup.

Initially Enterprise Apps considered running this pilot using an affordable Github Business Subscription at USD$19 p/m. This would use personal GitHub accounts in a UWA managed Github Team. In this scenario, no code is stored against these accounts and they are required solely for authentication of the plugin within the IDE, to ensure rights and costs could be managed. This required some overhead in the assignment and management of the accounts, and continued oversight of the use of those accounts within GitHub.

Recently, Github offered UWA early access to a new service called Copilot Business standalone for Microsoft customers. At the same cost, this provides a restricted GitHub Enterprise plan to set up Enterprise managed user instance, purely for SSO integration with Entra ID to manage the Copilot subscription. This removes the need for manual management of the Github Organisation and allows access to expire automatically with a user’s UWA identity by allowing access via group membership. It introduces however a need for SAML setup against a new Github Enterprise Identifier under our Azure Subscription.

The Copilot Business Standalone path is the option we will pursue with this Pilot, as it provides a lower barrier to service continuation, and reduces the maintenance effort and risk associated with personal accounts providing UWA identity / authentication.

At the end of the pilot, we will explore the value proposition and investigate alternative products, or choose to continue/discontinue GitHub Copilot. This may mean removing the SAML IDP but the group can be reused with other products.

# Objective

The objective of this assessment is to evaluate the value provided by GitHub Copilot with focus on the following key areas:

- Speed of task completion, including the effect of predictive text and code block suggestions to permit faster code development.

- Code quality improvements including readability, error-free code, and maintainability.

- Effort/Energy and the ability to focus on more satisfying and higher value work.

- Efficiency gains such as cost/effort and time-to-value.

- Intentionality such as the value delivered and aligned with customer’s needs.

- Code confidence established through suggested code, its adherence to good coding practices, and the effect of Copilot’s safeguards on code security.

# Project Scope

## In Scope

The following items are in scope for this Pilot:

- Establishment of a group to be used for membership to the Github CoPilot Trial.

- Establishing Copilot Business standalone under our Azure subscription.

- Configuration of SAML.

- Assessment of the objectives by a subset of volunteer Software Engineers.

## Out of Scope

The following items are out of scope for this Pilot:

- Comparison of Github Copilot with other similar tools.

# Use Cases

Software Engineers in the pilot will employ Github Copilot in their day to day work and assess against the objectives outlined.

Cost Estimation

- The cost calculation is based on $19 USD per developer, per month.

- Approximately 15 volunteer developers will be involved in the pilot.

- Budget is available from Enterprise Applications operational PG for at least 20 developers.

# Success Criteria

Success will be determined by a simple metric, based on their assessment of the outlined objectives.

- >40% of Pilot participants would be disappointed to lose Github Copilot access.

Participants will however be asked to evaluate Copilot’s effectiveness on a sliding scale against each of the objectives, and this will form part of the renewal decision.

# Pilot Approach

The pilot will be conducted between instantiation and ~January 2025 utilising the service against day to day development activity.

## Tasks

| ID | Title | Deliverable | Responsibility | Proposed completion date | Dependency |
| --- | --- | --- | --- | --- | --- |
| 1 | Acceptance of Cost | Acceptance of Cost from budget holders | IT Enterprise Applications | 11/23 | Completed |
| 2 | Presentation at TRC | Acceptance from TRC | IT Architecture | 17/07/24 | 1 |
| 3 | Setup of tenancy | Configuration of GitHub Copilot Business Standalone | Microsoft | 30/07/24 | 2 |
| 4 | Connect Github to Azure Tenant for Billing and Authentication | SAML SSO against tenancy and GitHub's Subscription Permission Validation app | Enterprise Application | 07/08/24 | 3 |
| 5 | Plugin installation | Addon for VSPro | Enterprise applications | 07/08/24 | 4 |
| 6 | Pilot | Active evaluation of Github CoPilot | All Pilot participants | 20/12/24 | 5 |
| 7 | Pilot Assessment | Scoring, success metric | All Pilot participants | 1/12/24 | 6 |
| 8 | Determine Value to UWA | Determine Value to UWA | Enterprise Apps / Cyber Security / Architecture. | late 2024 | 7 |
| 9 | Market scan | Determine if alternative products should be investigated, or if Solution should be created and expanded. | Enterprise Apps | 09/08/24 | 5 |
| 10 | Pilot closes | Solution design or Decommissioning plan Created | Enterprise Apps/ Information Governance/ IT Architecture / Cyber Security Architecture. | Early 2025 | 8 |

## Software

| Software | Requirement | Note |
| --- | --- | --- |
| GitHub Copilot | License to be activated through our individual Visual Studio IDE’s | Store add-in |

## Configuration

| Software | Requirement | Note |
| --- | --- | --- |
| Authentication | SSO to Entra ID and GitHub's Subscription Permission Validation app |  |
| GitHub Copilot | Authentication to Github Copilot |  |